# CRM Workflow & Data Structure

Design Specification, Requirements & Implementation Plan

This document defines the data model, workflow logic, functional and non-functional requirements, and a phased implementation plan for a Customer Relationship Management (CRM) system suitable for B2B, B2C, and service-based operations — and adaptable as the business scales.

# 1. System Design

The CRM is structured around five core entities, linked through a single Contact record acting as the central hub. This avoids duplicated data and ensures a complete relationship history is retrievable from one place.

## 1.1 Core Entities & Data Model

| Entity | Purpose | Key Fields | Linked To |
| --- | --- | --- | --- |
| Contacts | Central record for every individual | Name, email, phone, role/title, source, tags, status, last contact date | Companies, Deals, Activities, Tickets |
| Companies / Accounts | Organization-level record (B2B) | Company name, industry, size, website, account owner | Contacts, Deals |
| Deals / Opportunities | Tracks sales pipeline progress | Deal name, stage, value, probability, close date, owner, source, lost reason | Contacts, Companies, Activities |
| Activities / Interactions | Log of every touchpoint | Date, type, notes, next action, next action date | Contacts, Deals, Tickets |
| Tickets / Support Cases | Post-sale issue tracking | Issue type, status, priority, assigned to, opened/resolved dates | Contacts |

Table 1.1 — Core entities, fields, and relationships

## 1.2 Workflow & Pipeline Logic

The lifecycle below describes how a record moves from first contact through to an active, supported customer relationship.

- Lead Capture: A new Contact is created and tagged with its source (referral, website, ad, walk-in, etc.).

- Qualification: If the business has a sales motion, a Deal is opened and linked to the Contact (and Company, if B2B).

- Pipeline Progression: The Deal moves through defined stages; every interaction is logged as an Activity.

- Conversion: On Won, the Contact's status updates to Active Customer; on Lost, a reason code is recorded for analysis.

- Ongoing Relationship: ongoing engagement is tracked via recurring Activities (renewals, check-ins, upsells) and Tickets (support issues).

## 1.3 Pipeline Stages by Business Type

| Business Type | Pipeline Stages |
| --- | --- |
| B2B Sales | Lead -> Qualified -> Proposal Sent -> Negotiation -> Won / Lost |
| B2C / Retail | Lead -> Engaged -> Cart / Quote -> Purchased -> Repeat Customer |
| Service-Based | Inquiry -> Discovery Call -> Proposal -> Contract Signed -> Active Client -> Project Complete |

Table 1.2 — Recommended stage naming; adjust terminology to match internal language.

## 1.4 Views & Dashboards

| View | Purpose | Primary Users |
| --- | --- | --- |
| Pipeline Board | Deals grouped by stage, with value and owner | Sales team, owner |
| Contact Directory | Searchable/filterable list of all contacts by tag, status, source | All users |
| Activity Feed | Recent interactions and overdue follow-ups | Sales & account managers |
| Customer Health | Active accounts, open tickets, last contact date | Account/support team |
| Reporting Dashboard | Pipeline value, conversion rate, win/loss reasons, activity volume | Owner / management |

Table 1.3 — Dashboard views and intended audiences

# 2. Requirements

## 2.1 Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Create, edit, and search Contact and Company records | Must |
| FR-02 | Create Deals, assign pipeline stage, value, owner, and close date | Must |
| FR-03 | Log Activities (calls, emails, meetings) with timestamps and notes | Must |
| FR-04 | Set and surface follow-up reminders / next actions | Must |
| FR-05 | Track Support Tickets with status, priority, and assignment | Should |
| FR-06 | Generate pipeline reports: value by stage, conversion rate, win/loss reasons | Must |
| FR-07 | Tag and segment contacts by source, status, or custom attributes | Should |
| FR-08 | Record lost-deal reasons for trend analysis | Should |
| FR-09 | Support role-based access if used by a team | Could |

Table 2.1 — Functional requirements with MoSCoW priority

## 2.2 Non-Functional Requirements

| ID | Requirement | Rationale |
| --- | --- | --- |
| NFR-01 | Single source of truth — no duplicate contact records across tools or sheets | Prevents data conflicts and wasted outreach |
| NFR-02 | Low data-entry overhead | Adoption fails if logging activity feels burdensome |
| NFR-03 | Accessible to relevant users with appropriate permission levels | Supports solo use now and team use later |
| NFR-04 | Scalable data model | Allows migration from spreadsheet to dedicated CRM tool without redesign |
| NFR-05 | Auditable history per contact/account | Supports handovers and dispute resolution |

Table 2.2 — Non-functional requirements

## 2.3 Open Decisions

The following decisions affect the implementation plan and should be confirmed before Phase 2 begins:

- Platform: Spreadsheet (Google Sheets/Excel), dedicated CRM tool (HubSpot, Zoho, Salesforce, etc.), or custom-built database.

- Team size and access model: solo use vs. shared team access with permission levels.

- Initial data volume: number of existing contacts/companies to migrate at rollout.

# 3. Implementation Plan

The build is organized into four phases. Each task includes its expected output so progress can be tracked against concrete deliverables.

## 3.1 Phase 1 — Foundation

| Task | Description | Deliverable |
| --- | --- | --- |
| 1.1 | Finalize field lists for each entity (Contacts, Companies, Deals, Activities, Tickets) | Approved data dictionary |
| 1.2 | Define pipeline stage names for the business's sales/service process | Confirmed stage list |
| 1.3 | Select platform (spreadsheet, CRM tool, or custom build) | Platform decision |

Table 3.1 — Phase 1 tasks

## 3.2 Phase 2 — Core Structure

| Task | Description | Deliverable |
| --- | --- | --- |
| 2.1 | Create entity tables/objects with defined fields and ID-based linking | Working data model |
| 2.2 | Configure relationships (Contact <-> Company, Contact <-> Deal, Deal <-> Activity, etc.) | Linked records |
| 2.3 | Build the pipeline board with stage tracking | Functional pipeline view |
| 2.4 | Add pipeline value, weighted forecast, and conversion-rate calculations or automations | Automated metrics |

Table 3.2 — Phase 2 tasks

## 3.3 Phase 3 — Workflow Automation

| Task | Description | Deliverable |
| --- | --- | --- |
| 3.1 | Set up lead capture (form, email forwarding, or manual entry process) | Defined intake process |
| 3.2 | Create a follow-up/reminder system with overdue flags | Active reminder system |
| 3.3 | Define the lead-to-deal-to-customer-to-support handoff process | Documented handoff workflow |

Table 3.3 — Phase 3 tasks

## 3.4 Phase 4 — Reporting & Rollout

| Task | Description | Deliverable |
| --- | --- | --- |
| 4.1 | Build the reporting dashboard (pipeline summary, activity log, customer status) | Live dashboard |
| 4.2 | Test with sample data and refine fields/views based on real use | Validated system |
| 4.3 | Migrate existing contacts and historical data | Populated CRM |
| 4.4 | Train all users on data-entry conventions and workflow steps | Trained team / usage guide |

Table 3.4 — Phase 4 tasks

## 3.5 Summary Timeline

| Phase | Focus | Suggested Duration |
| --- | --- | --- |
| 1 — Foundation | Define data model, stages, platform | Week 1 |
| 2 — Core Structure | Build entities, links, pipeline view | Weeks 2-3 |
| 3 — Workflow Automation | Lead capture, reminders, handoffs | Week 4 |
| 4 — Reporting & Rollout | Dashboards, testing, migration, training | Weeks 5-6 |

Table 3.5 — Indicative timeline; adjust based on platform choice and team availability.